# caArray-caIntegrator – Status Meeting Minutes

**August 4, 2011**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andrew Sy | Y | Mervi Heiskanen | Y |
| Cuong Nguyen |  | Michael Benham | Y |
| Deanna Siemaszko |  | Quy Phung | Y |
| Don Swan | Y | Rashmi Srinivasa | Y |
| Henry Schaefer | Y | Robert Shirley | Y |
| Jacob Mensah | Y | Rod Winkler |  |
| Jill Hadfield | Y | Shine Jacob | Y |
| JJ Pan | Y | Sriram Kalyanasundaram |  |
| JP Marple | Y | Xiaopeng Bian | Y |
| Juli Klemm | Y | Yeon Choi | Y |
| Maki Duncan | Y | Zhong Li |  |

## Discussion:

### caArray:

* Went over the caArray release plan located here: https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project\_management/caArray\_Project\_Plan.mpp
* 2.4.0.3 Patch Release can be completed by August 31. Initial Dev and QA testing is in progress. Other alternative short-term solutions will be discussed.
* 2.4.1 Release can be completed by the second week of September.
* The team will evaluate to see if it makes sense to combine the two releases in order to save on deployment/release overhead. The 90% Section 508 compliance goal will be taken into account while making this decision.

### caIntegrator:

* Went over the caIntegrator v1.4 scope and release plan (attached).
* Need to run Section 508 compliance testing tool for the first time and get baseline.
* TCGA data load – first need to figure out which data formats need to be loaded into caIntegrator.

### Systems and DBA:

* The DBAs brought up the issue that the caArray database size is rapidly increasing. The team is working towards mitigating this in v2.5.0 by shifting file storage to the file system rather than the database.

### Documentation:

* Jill confirmed that all caArray and caIntegrator documentation is Section 508 compliant.

## Action Items:

* Rashmi to set up a meeting to discuss alternative short-term solutions to the large data set import problem. Attendees: Andrew, Rashmi, Juli, Robert, JJ, Yeon, Jacob.
* Rashmi to send requirements process to JJ and schedule follow-up meeting.
* Shine to provide a list of TCGA data - loadable/not loadable/unknowns and some options.
* Mervi to set up a meeting to discuss which TCGA data types need to be loaded into caIntegrator. Attendees: Tanya Davidson, Xiaopeng, Juli, Mervi, Shine, JP. (Mervi, Shine and JP all have vacation plans during August.)
* Shine to set up a meeting to discuss caGrid 1.2 upgrade.