# caArray-caIntegrator – Status Meeting Minutes

**August 23, 2011**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andrew Sy | Y | Mervi Heiskanen | Y |
| Cuong Nguyen | Y | Michael Benham |  |
| Deanna Siemaszko |  | Quy Phung | Y |
| Don Swan | Y | Rashmi Srinivasa | Y |
| Henry Schaefer | Y | Robert Shirley |  |
| Jacob Mensah | Y | Rod Winkler |  |
| Jeff Aaronson | Y | Shine Jacob | Y |
| Jill Hadfield | Y | Sriram Kalyanasundaram |  |
| JJ Pan | Y | Xiaopeng Bian | Y |
| JP Marple | Y | Yeon Choi | Y |
| Juli Klemm | Y | Zhong Li | Y |
| Maki Duncan |  |  |  |

## Discussion:

### caArray:

* TCGA data load issue:
  + Xiaopeng, the QA team and the dev team are writing up workflows for the 2 approaches - caArrayImporter and QTP. Quy has tested the QTP automation script solution to load Xiaopeng’s data, and it works, but Doug Hosier has expressed security concerns with this approach.
  + The blocking issue ARRAY-2059 will have to be fixed to get the TCGA data to load. This issue has been included in 2.4.1 RC6 and is in development.
* Section 508 compliance testing:
  + Task ARRAY-1911 is in 2.4.1RC6 and we have a solution. This should take caArray’s score up to 90%.
* Other caArray 2.4.1 status:
  + In addition to the above issues, bugs ARRAY 2053 and ARRAY-2055 are remaining to be fixed.
  + All API partners have reported success integrating with the release candidate on STAGE.
* Project plan is here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Quy ran the 508 compliance testing scan on caIntegrator instance on STAGE and got a score of 60%. But some pages are not being scanned.
* TCGA data – Shine has a draft of a report re: what's available and loadable on caIntegrator. Mervi met Tanya Davidson and has an initial idea of the priority.
* The team just got back and will finalize the project plan/estimates for Version 1.4.

### Systems and DBA:

* No issues this week.

### Documentation:

* Jill is converting the caIntegrator User’s Guide to the wiki format.

### Support and Knowledge Center:

* Don will follow up with the Emory group.
* Need to update roadmaps for caArray and caIntegrator. Rashmi and Shine will get this to Zhong.

## Open Action Items:

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
|  | Set up a meeting to discuss alternative short-term solutions to the large data set import problem. | Rashmi Srinivasa | 8/4/2011 | Complete.  (Meetings on August 23-25.) |
|  | Send requirements process to JJ and schedule follow-up meeting. | Rashmi Srinivasa | 8/4/2011 | Complete  (Pointers to the process and requirements have been sent to JJ.) |
|  | Provide a list of TCGA data - loadable/not loadable/unknowns and some options | Shine Jacob | 8/4/2011 | In Progress |
|  | Set up a meeting to discuss which TCGA data types need to be loaded into caIntegrator. Attendees: Tanya Davidson, Xiaopeng, Juli, Mervi, Shine, JP. (Mervi, Shine and JP all have vacation plans during August.) | Mervi Heiskanen | 8/4/2011 | Complete  (Initial meeting between Mervi and Tanya on August 10, 2011.) |
|  | Set up a meeting to discuss caGrid 1.2 upgrade | Shine Jacob | 8/4/2011 | Not Started |
|  | Set up a meeting to discuss access needs to run caArrayImporter client to load data onto caArray on NCI Production server. | JJ Pan | 8/16/2011 | Complete  (Meeting on August 23.) |
|  | Write up a short capability description of caArrayImporter client and QTP for loading large data sets. Quy and Andrew to support. | Rashmi Srinivasa | 8/16/2011 | In Progress  (Team is working on documenting workflow) |
|  | Write up a requirement for autoloader – short term solution using caArrayImporter or QTP. Xiaopang to provide input. | Rashmi Srinivasa | 8/16/2011 | In Progress  (Team is working on documenting workflow) |
|  | Follow up with Rashmi to see if she can help resolve the problem of running the 508 compliance testing tool against caIntegrator. | Quy Phung | 8/16/2011 | Not Started |
|  | Tony Kervalage needs caArray project plan with list of TRANSCEND requirements and LOE. | Rashmi Srinivasa | 8/16/2011 | In Progress |
|  | Shine and Rashmi to provide latest product roadmaps to Zhong for the MAT-KC. | Shine Jacob and Rashmi Srinivasa | 8/23/2011 | Not Started |