# caArray-caIntegrator – Status Meeting Minutes

**August 30, 2011**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andrew Sy | Y | Mervi Heiskanen | Y |
| Cuong Nguyen |  | Michael Benham |  |
| Deanna Siemaszko |  | Quy Phung | Y |
| Don Swan | Y | Rashmi Srinivasa | Y |
| Henry Schaefer | Y | Robert Shirley |  |
| Jacob Mensah | Y | Rod Winkler |  |
| Jeff Aaronson |  | Shine Jacob | Y |
| Jill Hadfield | Y | Sriram Kalyanasundaram |  |
| JJ Pan | Y | Xiaopeng Bian | Y |
| JP Marple | Y | Yeon Choi | Y |
| Juli Klemm |  | Zhong Li | Y |
| Maki Duncan |  |  |  |

## Discussion:

### caArray:

* TCGA data load issue:
  + Xiaopeng and the QA/dev teams provided workflows for the 2 approaches - caArrayImporter and QTP. Doug Hosier will provide feedback by Thursday – September 1. Need to look into licensing and security issues.
  + The blocking issue ARRAY-2059 will have to be fixed for TCGA data load. This issue should be wrapped up this week.
* caArray 2.4.1 status:
  + Task ARRAY-1911 has been implemented. This should take the Section 508 compliance score up to 90% the next time the scan is run.
  + Bugs ARRAY 2053 and ARRAY-2055 are remaining to be fixed.
* Project plan is here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Section 508 compliance – score is currently 77.5%.
* TCGA data – Shine went over the spreadsheet that he has sent to the team.
* Project plan for Version 1.4.

### Systems and DBA:

* No updates this week.

### Documentation:

* Jill is continuing to convert the caIntegrator guide to the wiki.

### Support and Knowledge Center:

* caIntegrator question from Ganesh – JP and Shine will look into this and get back to Zhong.
* caArray issues on MAT-KC – Validating a SNP data set (Zhong’s team is looking into this); 2.3.1 to 2.4 upgrade failed (Quy might be able to help).

### Other:

* NIH Research festival is at the end of October. caBIG booth will be staffed by Don Swan and Zhong Li.
* The caArray long-term solution for large data set upload and import will be presented at next week’s status meeting.

## Open Action Items:

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
|  | Set up a meeting to discuss alternative short-term solutions to the large data set import problem. | Rashmi Srinivasa | 8/4/2011 | Complete |
|  | Send requirements process to JJ and schedule follow-up meeting. | Rashmi Srinivasa | 8/4/2011 | Complete |
|  | Provide a list of TCGA data - loadable/not loadable/unknowns and some options | Shine Jacob | 8/4/2011 | Complete |
|  | Set up a meeting to discuss which TCGA data types need to be loaded into caIntegrator. Attendees: Tanya Davidson, Xiaopeng, Juli, Mervi, Shine, JP. (Mervi, Shine and JP all have vacation plans during August.) | Mervi Heiskanen | 8/4/2011 | Complete |
|  | Set up a meeting to discuss caGrid 1.2 upgrade | Shine Jacob | 8/4/2011 | Not Started |
|  | Set up a meeting to discuss access needs to run caArrayImporter client to load data onto caArray on NCI Production server. | JJ Pan | 8/16/2011 | Complete |
|  | Write up a short capability description of caArrayImporter client and QTP for loading large data sets. Quy and Andrew to support. | Rashmi Srinivasa | 8/16/2011 | Complete |
|  | Write up a requirement for autoloader – short term solution using caArrayImporter or QTP. Xiaopang to provide input. | Rashmi Srinivasa | 8/16/2011 | Complete |
|  | Follow up with Rashmi to see if she can help resolve the problem of running the 508 compliance testing tool against caIntegrator. | Quy Phung | 8/16/2011 | Complete |
|  | Tony Kervalage needs list of TRANSCEND requirements and LOE. | Rashmi Srinivasa and Shine Jacob | 8/16/2011 | In Progress |
|  | Shine and Rashmi to provide latest product roadmaps to Zhong for the MAT-KC. | Shine Jacob and Rashmi Srinivasa | 8/23/2011 | Not Started |
|  | Provide TRANSCEND requirements document to JJ. | Shine Jacob | 8/30/2011 | Not Started |