# caArray-caIntegrator – Status Meeting Minutes

**January 03, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen |  |
| Cuong Nguyen | Y | Michael Benham | Y |
| Deb Hope | Y | Quy Phung | Y |
| Don Swan |  | Rashmi Srinivasa |  |
| Eve Shalley |  | Robert Shirley |  |
| Henry Schaefer | Y | Shine Jacob | Y |
| Jacob Mensah | Y | Tony Kerlavage |  |
| Jill Hadfield | Y | Will Fitzhugh | Y |
| JJ Pan | Y | Xiaopeng Bian |  |
| JP Marple | Y | Yeon Choi |  |
| Juli Klemm | Y | Zhong Li |  |
| Larry Brem |  |  |  |
| Maki Duncan | Y |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Iteration M19 is Completed.
    - Bug fix: Newly-discovered Agilent import bug ARRAY-2198 is fixed in M19 tag. It is currently being verified by IQA.
    - Details regarding ARRAy-2198: Root cause of the problem was that JBOSS 5 now includes new set of jar files by default. This jar file replaces the one that was used by caArray in JBOSS 4.2, but some of the classes within the jar file was different. Rather than having to replace the jar file provided in JBOSS 5 by default, caArray code was modified to work with the new jar file.
  + Iteration M20 is In Progress
    - Few bug fixes
    - Splitting Imports implementation is In Progress. At the end of M20, splitting import capability testable with several features to be addressed in later iteration.
  + Problem with data copy from Production server to Stage server
  + BDALite: Still waiting for AHP3 track setup by Systems team.
    - Jacob is completed the AHP3 track set up. KK will verify the deployment.
* Project plan is here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Version 1.4 - Tech Stack Upgrade – In Progress.
  + Working with systems team to setup DB update
  + Most team members on vacation last week.
* Other activities
  + Xenoline update: Waiting for COTR/NCI response.
  + Other maintenance and bug fixes (Agilent 44k, IGV issues, Tiger Team feedback)
  + 508 scan results: about 60 % compliance prior to
  + JBOSS version dependency (caArray and caIntegrator)
* Updated project plan is here: (Will be updated only by 11:30 AM Tuesday due to vacation) [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* Setting up caIntegrator sample studies to use the caArray sample experiments - ongoing
* caArray/CaIntegrator team discussed sample name convention to be used in caArray.
* Need to find out more about the format for the level 2 data to be uploaded (Agilent 44K).
* Study Archive – started (on hold due to AHP3.0 work)
* Eve will create an overall TRANSCEND project plan with milestones from each project and dependencies between projects. Monthly all-hands TRANSCEND technical meetings will start in January.

### Systems and DBA:

* The Systems team completed their task on 1/3/2012. Dev team will be verifying the deployment once Stage Tier investigation is complete.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* On vacation, no updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 5. | Set up a meeting to discuss caGrid 1.2 upgrade | Shine Jacob | 8/4/2011 | Not Started |
| 14. | Talk to the UPT team re: dissuading caArray users from creating groups within UPT. | JJ Pan and Larry Brem | 9/6/2011 | In Progress (UPT team working on it) |
| 23. | Update permissions wireframes for TRANSCEND to reflect the latest understanding of the data. | Andy Evans | 11/15/2011 | Completed |
| 24. | Set up regular once-in-2-weeks meetings with TRANSCEND | Eve Shalley | 11/30/2011 | In Progress (1st and 3rd Wednesdays) |