# caArray-caIntegrator – Status Meeting Minutes

**January 10, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen |  |
| Cuong Nguyen | x | Michael Benham | x |
| Deb Hope | x | Quy Phung | x |
| Don Swan |  | Rashmi Srinivasa |  |
| Eve Shalley |  | Robert Shirley |  |
| Henry Schaefer | x | Shine Jacob | x |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jill Hadfield | x | Will Fitzhugh | x |
| JJ Pan | x | Xiaopeng Bian | x |
| JP Marple | x | Yeon Choi |  |
| Juli Klemm | x | Zhong Li | x |
| Larry Brem |  |  |  |
| Maki Duncan | x |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Iteration M20 is In Progress
    - Few bug fixes and addressing technical debt
    - Splitting Imports implementation is In Progress. At the end of M20, splitting import capability testable with several features to be addressed in later iteration.
* Other
  + BDALite: Addressed few more issues with AHP3 configuration last week. Successfully deployed to DEV, working on deployment to QA-Standalone.
  + Problem with data copy from Production server to Stage server
    - Verified no issues found on Prod.
  + Experiment data inconsistency between Production and Curation tier
    - Maureen observed the same experiment (EXP-574 coincidentally)

|  |  |
| --- | --- |
| **Curation** | **Production** |
| EXP-574 | EXP-574 |
| Contacts were two names, Hoadley and Topal, and caArray administrator.  I deleted the administrator, as is our policy. | Contacts are Hoadley, Topal, and Goswami.  caArray administrator did not appear on this experiment. |
| Goswami did not appear here.    Annotations tab -> Experimental Design is reference\_design (MO) | Annotations tab -> Experimental Design is reference\_design (MO), disease\_state\_design (caArray) |
| Experiment loaded using caarrayadmin login credentials | Experiment loaded using Ncitcgaadmin credentials. |

* + Dependency on TRANSCEND requirements
* Project plan is here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Version 1.4 - Tech Stack Upgrade – In Progress.
  + Dev tier completed. Testing/Debug ongoing.
  + QA tier will be tested next.
  + Additional task on setting up UPT.
    - Need support on setting up UPT on JBOSS 5.0Other activities
* Other Activities
  + Xenoline update: Waiting for COTR/NCI response.
  + Options for a patch release (without AHP 3.0 upgrade) discussion – feedback from BioPortal team
  + 508 scan results – 96% pass
  + JBOSS version dependency (caArray and caIntegrator)
* Updated project plan is here: [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* Need to find out more about the format (sample files) for the data to be uploaded in caArray(Agilent 44K and others).
* Permission Model – waiting for the final decision from Santosh/Architect Team
* Study Archive – (on hold due to AHP3.0 work)
* Eve will create an overall TRANSCEND project plan with milestones from each project and dependencies between projects. Monthly all-hands TRANSCEND technical meetings will start in January.

### Systems and DBA:

### Documentation:

### Support and Knowledge Center:

Question regarding setting up caArray from the code repository: Meeting scheduled for Jan. 11 with KK.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 5. | Set up a meeting to discuss caGrid 1.2 upgrade | Shine Jacob | 8/4/2011 | Not Started |
| 14. | Talk to the UPT team re: dissuading caArray users from creating groups within UPT. | JJ Pan and Larry Brem | 9/6/2011 | In Progress (UPT team working on it) |
| 24. | Set up regular once-in-2-weeks meetings with TRANSCEND | Eve Shalley | 11/30/2011 | COMPLETED |