# caArray-caIntegrator – Status Meeting

**February 21, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen | Y |
| Cuong Nguyen |  | Michael Benham |  |
| Deb Hope |  | Paul Shrabstein |  |
| Don Swan |  | Quy Phung | Y |
| Eve Shalley |  | Rashmi Srinivasa | Y |
| Greg Gurley |  | Robert Shirley |  |
| Henry Schaefer | Y | Shine Jacob | Y |
| Jacob Mensah | Y | Tony Kerlavage |  |
| Jill Hadfield | Y | Will Fitzhugh |  |
| JJ Pan | Y | Xiaopeng Bian | Y |
| JP Marple | Y | Yeon Choi |  |
| Juli Klemm | Y | Zhong Li | Y |
| Larry Brem |  |  |  |
| Maki Duncan |  |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Iteration M23 In Progress (to complete tomorrow):
    - Splitting Imports – UAT last week; Cancel bug discovered and fixed. New bug discovered today and is being investigated.
    - Improved Uploads – ARB approved the main jquery approach last week; the IE fallback approach has been determined to be unnecessary due to the implementation and maintenance costs.
  + BDALite: AHP3 track setup on the Dev and QA-VM tiers is complete.
    - Additional improvements - ARRAY-2272 and 2104 complete and now on Dev and QA-VM tiers.
  + Other:
    - Patched 2.4.1 source code (ARRAY-2295). Quy is testing.
    - Internal bug triage completed. Next step: Feedback from Juli, Deb, JJ and Larry.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade – Final step - On Hold.
  + UPT upgrade and caDSR - QA expected End of February
* Other activities
  + Other maintenance and bug fixes.
    - MAT-KC Support
  + TRANSCEND
    - Copy Study – Completed/Demo to user completed. Few cleanups on error messages.
    - Archive Study (Enable/Disable)– Completed. Waiting for QA
    - caArray Refresh - Started
    - Permission model – Ongoing
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* caArray - CAS / Single Sign-on prototype and Permissions model will be first.
* caIntegrator - Study Archive, permission model, caArray refresh – Ongoing
* Met Sarah Davis last week:
  + Demoed Copy Study in caIntegrator
  + Confirmed Archive Study user story for caIntegrator

### Systems and DBA:

* Monthly maintenance this weekend.
* Ticket needs to be submitted for BDALite configuration on the caArray STAGE tier.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* While using caIntegrator, the Garvan Institute found that the default tmp directory gets wiped out when the box is restarted. Potential solutions: (1) Directory is already configurable by the user after installation. (2) The application can be changed to force the user to specify the directory during installation.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 31 | Send the Agilent 415K ADF custom array design to Zhong. | Henry Schaefer | 2/14/12 | Complete |
| 32 | Send triaged bug list to Juli, JJ, Deb and Larry and schedule a second Bug Triage meeting. | Rashmi Srinivasa | 2/21/2012 | Not Started |
| 33 | Submit ticket for BDALite configuration on the new STAGE tier | Rashmi Srinivasa | 2/21/2012 | Not Started |