# caArray-caIntegrator – Status Meeting

**March 20, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen | Y |
| Cuong Nguyen |  | Michael Benham |  |
| Deb Hope | Y | Paul Shrabstein | Y |
| Don Swan | Y | Quy Phung | Y |
| Eve Shalley |  | Rashmi Srinivasa | Y |
| Greg Gurley | Y | Robert Shirley |  |
| Henry Schaefer | Y | Shine Jacob | Y |
| Jacob Mensah | Y | Tony Kerlavage |  |
| Jill Hadfield | Y | Will Fitzhugh |  |
| JJ Pan |  | Xiaopeng Bian | Y |
| JP Marple | Y | Yeon Choi | Y |
| Juli Klemm |  | Zhong Li |  |
| Larry Brem | Y |  |  |
| Maki Duncan |  |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Large Data Uploads and Imports:
    - Splitting Imports: Further performance testing in progress.
    - Improved Uploads – Team member couldn’t complete the Resume portion due to illness. Different developer taking over the task today.
  + TRANSCEND:
    - Implementation of Permissions by Treatment Arm is in progress.
  + Tech Stack:
    - Estimates for a 2-step caGrid upgrade were sent. (Rashmi to re-send estimates to Deb)
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade – Final step - On Hold.
  + UPT upgrade and caDSR . Planned for next iteration for testing.
  + caGrid 1.5 upgrade. Dependency slides will be reviewed at the next weekly status meeting after 2pm.
* Other activities
  + Other maintenance and bug fixes.
  + TRANSCEND
    - Automatic caArray Refresh – on hold due to resource shortage.
    - Role based Permissions – Ongoing.
    - High-level tasks and Risks on TRANSCEND JIRA
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* caArray: Implementation of Permissions by Treatment Arm is in progress
* caIntegrator - Role based Permissions – Ongoing

### Systems and DBA:

* No updates this week.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* No updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |