# caArray-caIntegrator – Status Meeting

**May 1, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Cuong Nguyen | Y | Mervi Heiskanen | Y |
| Deb Hope | Y | Michael Benham |  |
| Don Swan | Y | Paul Shrabstein | Y |
| Eve Shalley |  | Quy Phung | Y |
| Greg Gurley |  | Rashmi Srinivasa | Y |
| Hemant Undale |  | Robert Shirley |  |
| Henry Schaefer | Y | Shine Jacob |  |
| Jacob Mensah | Y | Tony Kerlavage |  |
| Jill Hadfield | Y | Will Fitzhugh |  |
| JJ Pan | Y | Xiaopeng Bian | Y |
| JP Marple | Y | Yeon Choi | Y |
| Juli Klemm | Y | Zhong Li | Y |
| Larry Brem | Y |  |  |

## Discussion:

### caArray:

* caArray status:
  + TRANSCEND (see detailed status in the TRANSCEND section):
    - Auto Refresh – Complete. Demo at the end of this meeting.
    - Single Sign-on – Navigation between 2 apps being tested. Identified several issues to be fixed.
    - Audit Trail – System Administrator view implementation completed and to be tested.
  + Tech Stack:
    - caGrid upgrade – team is going to try a simplified proposal (keeping the 2.4.1 model registered).
  + API partner integration testing: In Progress; resolved STAGE configuration issues last week. (Works for caIntegrator and geWorkbench. Rembrandt is testing. GenePattern will test after their May release.)
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade
  + UPT upgrade - UPT v4.2.3 final version was released on Gforge today; team will test and incorporate.
  + caGrid 1.4 upgrade – Completed another round of attempting to use cagrid v1.4 libraries and have arrived at a hybrid combination of v1.2 and v1.4 libraries that compiles and deploys. Testing needs to be scheduled.
* Other activities
  + Other maintenance and bug fixes.
  + TRANSCEND
    - UAT – STAGE has passed appscan and is ready.
    - Automatic Refresh – Complete. Demo at the end of this meeting.
    - Role-based Permissions – CAINT-1108 and CAINT-1110 in Progress.
    - Single Sign-On – Ongoing
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* caArray:

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| [TRANSCEND-67](https://tracker.nci.nih.gov/browse/TRANSCEND-67) | Permissions - Platform and Timepoint | Resolved | April |
| [TRANSCEND-106](https://tracker.nci.nih.gov/browse/TRANSCEND-106) | Enhanced Permissions - Treatment Arm | Resolved | April |
| [TRANSCEND-80](https://tracker.nci.nih.gov/browse/TRANSCEND-80) | Single Sign-on Prototype | Resolved | N/A |
| [TRANSCEND-84](https://tracker.nci.nih.gov/browse/TRANSCEND-84) | Automatic Refresh API support | Resolved | May |
| [TRANSCEND-81](https://tracker.nci.nih.gov/browse/TRANSCEND-81) | Single Sign-on in caArray | In Progress | June |
| [TRANSCEND-40](https://tracker.nci.nih.gov/browse/TRANSCEND-40) | Audit Trail | In Progress | June |

* caIntegrator:

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| N/A | Study Versioning and Archiving | Resolved | April |
| [TRANSCEND-85](https://tracker.nci.nih.gov/browse/TRANSCEND-85) and [TRANSCEND-87](https://tracker.nci.nih.gov/browse/TRANSCEND-87) | Automatic Refresh | In QA | May |
| [TRANSCEND-45](https://tracker.nci.nih.gov/browse/TRANSCEND-45), [TRANSCEND-47](https://tracker.nci.nih.gov/browse/TRANSCEND-47) and [TRANSCEND-48](https://tracker.nci.nih.gov/browse/TRANSCEND-48) | Role Based Permissions | In Progress | June |
| [TRANSCEND-79](https://tracker.nci.nih.gov/browse/TRANSCEND-79) | Single Sign-On in caIntegrator | In Progress | June |

* Delivery:
  + STAGE tiers of both apps ready for UCSF to begin UAT. Documentation sent to Eve.
  + Both teams working on packaged delivery option (getting installer and documentation ready for UCSF) – targeted for May.
  + Our teams are reviewing Kunal’s document to ensure that the hardware and software requirements being given to UCSF are correct.

### Systems and DBA:

* No updates this week.

### Documentation:

* Jill has started working on the User’s Guide updates.

### Support and Knowledge Center:

* No updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 41 | Check with Eve re: bringing back the risk related to unavailability of I-SPY2 data | Rashmi Srinivasa | 4/17/2012 | Complete (TRANSCEND-127 is open.) |