# caArray-caIntegrator – Status Meeting

**May 15, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Cuong Nguyen | Y | Mervi Heiskanen | Y |
| Deb Hope | Y | Michael Benham |  |
| Don Swan | Y | Paul Shrabstein |  |
| Eve Shalley |  | Quy Phung | Y |
| Greg Gurley | Y | Rashmi Srinivasa | Y |
| Hemant Undale |  | Robert Shirley |  |
| Henry Schaefer | Y | Shine Jacob | Y |
| Jacob Mensah | Y | Tony Kerlavage |  |
| Jill Hadfield | Y | Will Fitzhugh |  |
| JJ Pan | Y | Xiaopeng Bian | Y |
| JP Marple | Y | Yeon Choi |  |
| Juli Klemm | Y | Zhong Li |  |
| Larry Brem | Y |  |  |

## Discussion:

### caArray:

* TRANSCEND:
  + Automatic Refresh – Demo to UCSF this week.
  + Single Sign-on – Integration testing ongoing – changes to API interface will be needed.
  + Audit Trail – Implementation complete. Needs to be QA-ed.
    - Internal demo at the end of this meeting. Demo to UCSF tomorrow; will get feedback on timestamp and a separate experiment column.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| [TRANSCEND-67](https://tracker.nci.nih.gov/browse/TRANSCEND-67) | Permissions - Platform and Timepoint | Resolved | April |
| [TRANSCEND-106](https://tracker.nci.nih.gov/browse/TRANSCEND-106) | Enhanced Permissions - Treatment Arm | Resolved | April |
| [TRANSCEND-80](https://tracker.nci.nih.gov/browse/TRANSCEND-80) | Single Sign-on Prototype | Resolved | N/A |
| [TRANSCEND-84](https://tracker.nci.nih.gov/browse/TRANSCEND-84) | Automatic Refresh API support | Resolved | May |
| [TRANSCEND-81](https://tracker.nci.nih.gov/browse/TRANSCEND-81) | Single Sign-on in caArray | In Progress | June |
| [TRANSCEND-40](https://tracker.nci.nih.gov/browse/TRANSCEND-40) | Audit Trail | In QA | June |

* Tech Stack:
  + caGrid upgrade – caArray 2.5 now builds with caGrid v1.5 jars, but build and deployment still assumes Jboss 4.0.5 and is being changed to deploy to Jboss 5.1.
  + UPT 4.2.3 upgrade – Implementation complete. Needs to be QA-ed.
* Bugs fixes: ARRAY-1913, 1460, 1471, 1735, 1329 and 2470 have been fixed.
  + Rashmi will follow up with Maureen re: upload window bug.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade
  + UPT upgrade to v4.2.3 – Testing ongoing.
* Other activities
  + Other maintenance and bug fixes.
    - AIM Service down – testing on a different URL now.
    - Bug from Automatic Refresh
* TRANSCEND
  + Automatic Refresh – Demo to UCSF on next meeting.
  + Role-based Permissions – CAINT-1109 ongoing and CAINT-1110 expected to be completed today.
  + Single Sign-on – Integration test with caArray ongoing – changes to API interface will be needed.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| N/A | Study Versioning and Archiving | Resolved | April |
| [TRANSCEND-85](https://tracker.nci.nih.gov/browse/TRANSCEND-85) and [TRANSCEND-87](https://tracker.nci.nih.gov/browse/TRANSCEND-87) | Automatic Refresh | QA-ed (1 bug found) | May |
| [TRANSCEND-45](https://tracker.nci.nih.gov/browse/TRANSCEND-45), [TRANSCEND-47](https://tracker.nci.nih.gov/browse/TRANSCEND-47) and [TRANSCEND-48](https://tracker.nci.nih.gov/browse/TRANSCEND-48) | Role Based Permissions | In Progress | June |
| [TRANSCEND-79](https://tracker.nci.nih.gov/browse/TRANSCEND-79) | Single Sign-On in caIntegrator | In Progress | June |

* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* No updates this week.

### Documentation:

* Jill is working on the caArray and caIntegrator User’s Guides.

### Support and Knowledge Center:

* No updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 42 | Schedule follow-up meeting re: caGrid upgrade with Todd, Larry, JJ and Deb. | Rashmi Srinivasa | 5/8/12 | Complete |
| 43 | Send information to Mervi about user/lab who is installing caIntegrator. | Don Swan | 5/8/12 | Complete |
| 44 | Talk to Sudha re: QA backup during Quy’s absence in the end of July. | Rashmi Srinivasa | 5/15/2012 | Not Started |