# caArray-caIntegrator – Status Meeting

**May 22, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Cuong Nguyen | Y | Larry Brem |  |
| Deb Hope | Y | Mervi Heiskanen | Y |
| Don Swan | Y | Michael Benham |  |
| Eve Shalley |  | Paul Shrabstein | Y |
| Greg Gurley | Y | Quy Phung | Y |
| Hemant Undale |  | Rashmi Srinivasa | Y |
| Henry Schaefer | Y | Robert Shirley |  |
| Jacob Mensah |  | Shine Jacob | Y |
| Jill Hadfield | Y | Tony Kerlavage |  |
| JJ Pan | Y | Will Fitzhugh | Y |
| JP Marple | Y | Xiaopeng Bian |  |
| Juli Klemm |  | Yeon Choi |  |
|  |  | Abe Evans-EL | Y |

## Discussion:

### caArray:

* TRANSCEND:
  + Automatic Refresh – Was demo-ed to UCSF last week.
  + Audit Trail – Was demo-ed to UCSF last week.
  + Single Sign-on – API integration points need a combination SSO\_non-SSO approach – the Architecture team, Matt Kennedy and Eve are in the loop.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| [TRANSCEND-67](https://tracker.nci.nih.gov/browse/TRANSCEND-67) | Permissions - Platform and Timepoint | Resolved | April |
| [TRANSCEND-106](https://tracker.nci.nih.gov/browse/TRANSCEND-106) | Enhanced Permissions - Treatment Arm | Resolved | April |
| [TRANSCEND-80](https://tracker.nci.nih.gov/browse/TRANSCEND-80) | Single Sign-on Prototype | Resolved | N/A |
| [TRANSCEND-84](https://tracker.nci.nih.gov/browse/TRANSCEND-84) | Automatic Refresh API support | Resolved | May |
| [TRANSCEND-81](https://tracker.nci.nih.gov/browse/TRANSCEND-81) | Single Sign-on in caArray | In Progress | June 1 and 26 |
| [TRANSCEND-40](https://tracker.nci.nih.gov/browse/TRANSCEND-40) | Audit Trail | Resolved (1 bug found) | June 26 (will be released early on June 1 instead) |

* Tech Stack:
  + caGrid upgrade – build and deployment is being changed to deploy to Jboss 5.1.
  + UPT 4.2.3 upgrade – In QA.
* Bugs fixes: ARRAY-1579, 2388, 2413, 2411 and 2386 have been fixed.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade
  + UPT upgrade to v4.2.3 - Completed
* Other activities
  + Other maintenance and bug fixes.
    - AIM Service issues – Ongoing Testing
    - Bug from Automatic Refresh – Ongoing
    - Disclaimer for IGV Launch
* TRANSCEND
  + Automatic Refresh – Was demo-ed to UCSF last week.
  + Role-based Permissions – Development Completed. QA/Integration Tests pending.
  + Single Sign-on – API integration points need a combination SSO-non-SSO approach – the Architecture team, Matt Kennedy and Eve are in the loop.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| N/A | Study Versioning and Archiving | Resolved | April |
| [TRANSCEND-85](https://tracker.nci.nih.gov/browse/TRANSCEND-85) and [TRANSCEND-87](https://tracker.nci.nih.gov/browse/TRANSCEND-87) | Automatic Refresh | Resolved (1 bug found) | June 1 |
| [TRANSCEND-45](https://tracker.nci.nih.gov/browse/TRANSCEND-45), [TRANSCEND-47](https://tracker.nci.nih.gov/browse/TRANSCEND-47) and [TRANSCEND-48](https://tracker.nci.nih.gov/browse/TRANSCEND-48) | Role Based Permissions | In QA | June 26 |
| [TRANSCEND-79](https://tracker.nci.nih.gov/browse/TRANSCEND-79) | Single Sign-On in caIntegrator | In Progress | June 1 and 26 |

* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* CAS server setup.

### Documentation:

* caArray User’s Guide and Installation Guide are ready and will be published in July.
* caIntegrator User’s Guide is complete except for role-based security.

### Support and Knowledge Center:

* Don is working with the NCI Frederick group on caIntegrator installation.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 42 | Schedule follow-up meeting re: caGrid upgrade with Todd, Larry, JJ and Deb. | Rashmi Srinivasa | 5/8/12 | Complete |
| 43 | Send information to Mervi about user/lab who is installing caIntegrator. | Don Swan | 5/8/12 | Complete |
| 44 | Talk to Sudha re: QA backup during Quy’s absence in the end of July. | Quy and Rashmi | 5/15/2012 | In Progress |
| 45 | Send TRANSCEND Use Cases document to JJ and Deb | Rashmi | 5/22/2012 | Not Started |