**DRAFT Agenda**

**caArray 2.x Status Meeting**

**04/25/11**

Please view the caArray wiki page at:

<https://wiki.nci.nih.gov/display/caArray2/caArray2+-+Project+Management+Page>

**Iteration 40:**

https://wiki.nci.nih.gov/display/caArray2project/caArray+Iteration+40

* **caArray 2.4.1 status**
  + **Appscan on QA-Standalone tier (completed)**
  + **Investigating out of memory error for large Agilent array design file (problem environment specific).**
  + **Make Agilen array design parsing more memory efficient**
* **caArray 2.5.0: Merge task completed to addressing the compile errors for application and API interface. Remaining tasks will be deferred to iteration 41.**
  + - **Functional testing of 2.5.0 plug-in (automated and manual)**
    - **Fix compile errors with unit tests**
    - **Resolve issues found during automated tests**
    - **Resolve any issues found during manual testing**
* **Dev tier upgrade and Build and Deployment process changes**
  + **[Completed]Approach and list of tasks were sent to the systems team for review**
  + **[Feedback received]Upon receiving the feedback, we will adjust the tasks (if necessary), estimate, and schedule the tasks.**
  + **Current status on tiers: DEV tier partially upgraded but we cannot deploy to these tiers at the moment.**
  + **Schedule upgrade of other tiers once DEV tier is running caArray application. The upgrades will occur in following order.**
    - **QA-VM**
    - **QA-Standalone**
    - **Stage**
    - **Production (tier change and the application upgrade will have to occur when 2.5.0 is released)**
    - **Will need to schedule changes to the database replication process**
    - **Curation**
    - **Training**

**Systems**

Prod issue (DRT-4543)

**Support / Knowledge Center**

**Update**

**Documentation**

**Update**

**Other**